## Slide 1
Group 4
Feliciaan De Palmenaer, Wouter Pinnoo, Stefaan Vermassen & Titouan Vervack
Academic Data
Automatic Course Assembly
Meeting 17/3/2016
Academic Data - Automatic Course Assembly

## Slide 2: Risk list

## Slide 3: Progress
Threading: parallel functionality for the different documents in the same task
Initial parsing attempt: parse section names and output in a JSON format required by Onsophic

## Slide 4: Responsibility

## Slide 5: Architecture

## Slide 6: Planning
Next iteration (17/03  29/04)
  divided in 6 sprints (one week each) mostly development progress
Last iteration (29/04  20/05)
  code freeze, working on demo, presentation, final report, etc.

## Slide 7: Planning
Next iteration (17/03  29/04)
  divided in 6 sprints (one week each)
  Sprint 1  3
    Development of the parser
    Estimate bloom level
  Sprint 4
    Self-reflection on modifiability of our system. Adapt if necessary.
    Meet client for feedback. Adapt if necessary.
  Sprint 5  6
    Find generic line in the structure of different input sources

## Slide 8: DEMO